TabWise

Product Requirements Document

Version 1.0  |  March 2025  |  Chrome Extension (Manifest V3)

| Field | Details |
| --- | --- |
| Product Name | TabWise |
| Version | 1.0.0 |
| Platform | Chrome Extension (Manifest V3) |
| Owner | Vedant |
| Status | In Development |
| Last Updated | March 2025 |

# 1. Product Overview

TabWise is a Chrome Extension that replaces the default new tab page with a fully customizable visual bookmark manager. Users can organize links into Pages and Boards, apply custom wallpapers, and quickly save tabs using a keyboard shortcut. It is designed for students, developers, and power users who need an organized, distraction-free workspace in their browser.

## 1.1 Problem Statement

Default browser bookmarks are cluttered, hard to organize, and offer no visual hierarchy. Users who work across multiple projects need a structured, visual system to manage their links — not a flat dropdown menu.

## 1.2 Target Users

- Students managing resources across multiple subjects

- Developers juggling documentation, tools, and references

- Professionals organizing research, clients, and tools

- Power users with 50+ bookmarks across various categories

## 1.3 Goals

- Replace the Chrome new tab with a beautiful, organized workspace

- Allow users to create hierarchical Pages > Boards > Bookmarks

- Provide fast bookmark saving via keyboard shortcut

- Sync data across devices using Chrome Storage or Firebase

- Support themes, wallpapers, and privacy mode

# 2. Feature Requirements

## 2.1 Core Structure

| Feature | Description | Priority |
| --- | --- | --- |
| Pages | Top-level categories (e.g. Work, Study, Personal) | P0 |
| Boards | Sub-sections inside a Page (e.g. ML Resources, Projects) | P0 |
| Cards | Individual bookmark entries inside a Board | P0 |
| Add / Delete | CRUD operations on Pages, Boards, Cards | P0 |
| Drag & Drop | Reorder Cards and Boards via drag-and-drop | P1 |

## 2.2 Quick Save

| Feature | Description | Priority |
| --- | --- | --- |
| Shortcut | Ctrl+Shift+Y (Cmd+Shift+Y on Mac) saves current tab | P0 |
| Context Menu | Right-click any link to save directly to a Board | P1 |
| Popup | Extension popup for quick access and saving | P1 |
| Bulk Import | Import existing Chrome bookmarks into TabWise boards | P2 |

## 2.3 Search & Filters

| Feature | Description | Priority |
| --- | --- | --- |
| Global Search | Search across all pages and boards in real time | P0 |
| Scope Filter | Narrow search to a specific page or board | P1 |
| Tag Filter | Filter cards by user-defined tags | P2 |

## 2.4 New Tab Customization

| Feature | Description | Priority |
| --- | --- | --- |
| Wallpaper Picker | Choose from preset gradient wallpapers | P0 |
| Custom Wallpaper | Upload a custom background image | P2 |
| Theme Toggle | Light / Dark mode switch | P1 |
| New Tab Toggle | Option to revert to default Chrome new tab | P1 |

## 2.5 Sync & Auth

| Feature | Description | Priority |
| --- | --- | --- |
| Local Storage | Save data to Chrome Storage API (no login needed) | P0 |
| Google Login | Sign in with Google via Firebase Auth | P1 |
| Cloud Sync | Sync boards across devices via Firestore | P1 |
| Export | Export all boards as JSON or HTML file | P2 |

## 2.6 Privacy & Sharing

| Feature | Description | Priority |
| --- | --- | --- |
| Privacy Mode | Blur all content on screen with one click | P0 |
| Shareable Boards | Generate a read-only link for a board | P2 |
| Import JSON | Import previously exported board data | P2 |

# 3. Technical Architecture

## 3.1 Tech Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Extension Framework | Chrome Manifest V3 | Service worker, content scripts |
| Frontend | React + Vite | JSX components, fast HMR builds |
| Styling | Tailwind CSS | Utility-first, purged for production |
| Local Storage | Chrome Storage API | chrome.storage.local for offline use |
| Auth | Firebase Authentication | Google OAuth 2.0 |
| Database | Firestore | NoSQL cloud sync |
| Build Tool | Vite + CRXJS Plugin | Chrome Extension build pipeline |

## 3.2 File Structure

tabwise/

  manifest.json         → Chrome extension config

  newtab.html           → New tab entry point

  background.js         → Service worker (shortcuts)

  popup.html            → Extension popup UI

  src/

    App.jsx             → Main TabWise component

    components/         → Boards, Cards, Sidebar

    hooks/              → useStorage, useSearch

    utils/              → chromeStorage.js, firebase.js

  icons/                → Extension icons (16/48/128px)

  dist/                 → Production build output

# 4. Development Milestones

| Phase | Milestone | Features | Target |
| --- | --- | --- | --- |
| Phase 1 | MVP | Pages, Boards, Cards, Local Storage, New Tab override | Week 1-2 |
| Phase 2 | Core UX | Quick Save shortcut, Search, Wallpapers, Privacy Mode | Week 3-4 |
| Phase 3 | Sync | Google Login, Firebase Sync, Export/Import | Week 5-6 |
| Phase 4 | Polish | Drag & Drop, Sharing, Tags, Chrome Web Store publish | Week 7-8 |

# 5. Non-Functional Requirements

| Requirement | Specification |
| --- | --- |
| Performance | New tab must load and render within 300ms |
| Compatibility | Chrome v100+ (Manifest V3 support required) |
| Storage Limit | Chrome local storage limit: 10MB (sync: 100KB) |
| Offline Support | All P0 features must work fully offline |
| Security | No external network calls without user consent. CSP enforced. |
| Privacy | No tracking, no ads, no data sharing with third parties |
| Bundle Size | Production JS bundle must remain under 500KB |

# 6. Glossary

| Term | Definition |
| --- | --- |
| Page | Top-level organizational unit (e.g. Work, Study, Personal) |
| Board | A group of related bookmarks within a Page |
| Card | A single bookmark entry containing a title and URL |
| Quick Save | Keyboard shortcut to instantly save the current tab |
| Privacy Mode | Visual blur applied to all content to prevent shoulder surfing |
| Manifest V3 | The current Chrome Extension platform with service workers |
| PRD | Product Requirements Document — this file |